# BP-70C65 Mixed-Media Inline Printing — Phase 1 Findings

Diagnostic testkit (pre-implementation)

2026-07-23

Objective. Determine — before building the production service — whether the Sharp BP-70C65 can produce inline mixed media (tab / body / tab in one pass) from a single print job submitted programmatically (not through the driver’s manual dialog).

Environment. Printer: Sharp BP-70C65, queue SHARP#1, driver SHARP BP-70C65 PCL6 (v3 / GDI, IsXpsDevice = False), IP 192.168.1.147. Submitted from Windows PowerShell 5.1 via System.Printing / XPS. Every option string below was read from the machine’s own capabilities — none hardcoded or assumed.

Approach (what we did).

- Discovery — read the driver’s PrintCapabilities (GetPrintCapabilitiesAsXml); enumerated all features and resolved exact option strings from the machine.

- Built XPS jobs with per-page PrintTickets (body = Plain, tab = Tab Paper) using those resolved strings.

- Captured the driver’s actual output (PCL/PJL) by cloning the driver onto a FILE port — renders to a file; nothing prints on the device; no driver installed or changed.

- Control test — job-level media, to separate driver behaviour from the submission path.

Evidence — what software can control (print-capabilities.xml). The driver exposes a fixed menu of settings to software; the ones that matter:

- Tray: whole-job only (JobInputBin) — no per-page tray (PageInputBin is absent).

- Tab / insert feature: not exposed — it exists only in the manual driver window.

- “Tab Paper”: a whole-job paper type only (PageMediaType), not per page.

Meaning: tab/body/tab needs a different tray per page; this driver takes one tray and one paper type per job.

Evidence — submission attempts (each captured from the driver’s emitted PCL):

| Method | Captured result |
| --- | --- |
| PrintQueue.AddJob(fastCopy=true) | System.NotSupportedException — requires an XPSDrv printer (this is v3/GDI) |
| StartXpsPrintJob (XPS Print API) | bytes accepted, never renders (jobId=0, E_PENDING, no output) |
| XpsDocumentWriter.Write(sequence) | renders; per-page tickets flattened → one @PJL SET MEDIATYPE=DEFAULTMEDIATYPE |
| XpsDocumentWriter per-page collator (Plain/Tab/Plain) | renders; one @PJL SET MEDIATYPE=PLAIN1 — the tab page’s media is dropped |

Evidence — control test (single-page job, whole-job media):

| Job media | Captured PCL |
| --- | --- |
| Plain | @PJL SET MEDIATYPE=PLAIN1 |
| Tab Paper | @PJL SET MEDIATYPE=TAB |

Different → the driver does accept and honour a submitted media type (including the private Tab Paper) — at the job level.

Conclusion (evidence-backed). The BP-70C65 PCL6 driver honours one media type per job via a submitted PrintTicket — a whole-job Tab job really emits MEDIATYPE=TAB — but per-page media switching within a single job collapses to the first page’s media. There is no per-page tray feature and no programmatically-settable tab/insert feature (TABPRINT is a PJL knob with no PrintTicket keyword). Therefore inline tab/body/tab from a single automated job is not achievable on this driver via submission.

Scope limits (not tested). No physical sheets were printed — findings are from the driver’s emitted PCL. The Sharp V4 / XPSDrv driver was not tested: it would require installing a driver on the live production unit (production risk) and would need a non-production BP-70C65. Low-level private-DEVMODE manipulation and any Sharp print SDK were out of scope.

Decision / options. (1) Test the V4/XPSDrv driver on a non-production BP-70C65 — the only remaining path that could enable inline. (2) Move the automated workflow to a printer/driver that supports per-page media programmatically. (3) Keep mixed media as a manual driver-dialog task (works, not automatable).

Phase 1 answered its gate question with captured evidence, in diagnostic scope, before any production code was written. Source artifacts (capabilities XML, captured .prn files, toolkit, full log) are in the mixed-media-inline repository.