MIXED MEDIA INLINE PRINTING

Testing status report

Prepared August 7, 2026

WHERE IT STANDS Every architectural question has a confirmed answer: the right tray feeds, in the right job structure, with the right rotation. The one open item is a numeric position calibration, not a design question. Tray convention used throughout: the scripts assign Tray 1 to tab stock and Tray 2 to letter-size/plain paper, resolved from each printer's own reported bin names, not hardcoded.

# Part 1: What Happened

A chronological run-through of each test session, from the first blocked driver path to the current, structurally-working mixed-media job.

### Session 1: PrintTicket/XPS submission (BP-70C65)

Session with Swider

PrintTicket/XPS submission does not work on the BP-70C65's v3/GDI driver: it collapses per-page settings to one value for the whole job.

The only theoretical fix, a V4/XPSDrv driver, was declined for the production printer, since installing it would mean uninstalling the V3 driver, which could block production if not configured correctly.

This path is closed for good on this hardware.

See BP-70C65-Phase1-Findings.docx for the full evidence trail.

### Session 2: GDI probe (BP-71C65)

Session with Don

Ran a GDI version of the script.

Raw GDI (DEVMODE plus ResetDC between pages) preserves per-page tray switching within one job on the BP-71C65, the workaround every later session built on.

Tab content itself was not yet right: position and visibility issues remained.

Note: both copiers, the BP-70C65 and the BP-71C65, run on the same v3 GDI driver, and this GDI script targets that shared v3 driver on both machines.

### Session 3: Position debugging

Swider, BP-70C65

Tab placement was significantly off, including a slot-mapping mismatch where one tab's content appeared at another tab's physical position.

While trying to print on tab 1, the copier printed the text on tab 5; same for tab 2, which came out at tab position 4.

### Session 4: Rotation debugging

Session with Don, BP-71C65

Position moved closer to correct, but text was printing mirrored and backwards.

This was triggered when manually going into print settings to preset the tab shift to 0.625.

The tabs were also getting hole-punched, but this had nothing to do with the script; it was a print-preference setting.

### Session 5: First mixed-media job

Session with Don, BP-71C65

The first real mixed-media job: body pages correctly fed from Tray 2, and tab position was structurally correct, with a residual vertical offset (text landing slightly low).

### Session 6: Current state

Session with Don, BP-71C65

Correct tray and position targeting confirmed overall, with the same slight low offset still being narrowed down.

Using the copier's own position preset instead of a software nudge was tried and rejected: it shifts the whole page rather than just the tab, moving unrelated content as a side effect.

## Status Matrix

| Session | Tray switching | Tab position | Rotation | Body tray | Mixed job (1 job) | Custom text |
| --- | --- | --- | --- | --- | --- | --- |
| 1: PrintTicket/XPS (BP-70C65) | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ |
| 2: GDI probe (BP-71C65) | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| 3: Position debugging | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| 4: Rotation debugging | ✓ | ✗ (closer) | ✗ | ✗ | ✗ | ✗ |
| 5: First mixed job | ✓ | ✓ (structural) | ✓ | ✓ | ✓ | ✗ |
| 6: Current | ✓ | ⚠ (slightly low) | ✓ | ✓ | ✓ | ✓ |

✓ confirmed working    ✗ confirmed not working    ⚠ working, not yet exact

## Next Steps

- Final X/Y nudge value: root cause identified as this printer's hardware margin (the engine's unprintable edge), not the template or the tab stock's physical position.

Recommended Next step: try feeding tab stock from the Bypass Tray instead of Tray 1, since it may reach this position without a software nudge, rather than continuing to bisect a value on Tray 1.

- Copier-side position presets are off the table as a fix: confirmed to shift unrelated content (body pages) along with the tab.

- Custom text sizing: the tab text box is a fixed 0.61in wide; multi-character labels beyond a bare number have not been stress-tested for fit.

# Part 2: The Technical Side

Scripts, commands, and root causes, grouped by the date they were actually run.

The 29 July and 7 August boundaries are anchored to explicit context markers seen during those exchanges; the split between 30 July and the following session is inferred from work sequence, not a hard marker, since not every exchange carries a timestamp.

## 29 July (high confidence)

- testkit.ps1 query-caps: discovered the queue is SHARP BP-71C65 PCL6, a different physical device than the originally documented SHARP#1 (BP-70C65).

- capture-gdi.ps1: fixed a printer-name mismatch (the script's default did not match the real queue name), then confirmed per-page tray switching works via raw GDI.

- capture-gdi-labeled.ps1: added on-page text labels naming the expected tray, for physical/visual confirmation.

## 30 July (approximate)

- Analysis of 5th-cut-1-to-500.docx (the real tab-stock template): extracted exact tab position, box size, and rotation data directly from the template's OOXML.

- capture-gdi-tabpos.ps1 (first version): positioned and rotated tab text using the template's real coordinates; found the literal template position fails this printer's margin check.

- First tabpos-preview.pdf simulation: a dependency-free PDF mockup to check position and rotation candidates before spending paper.

## 6 August (approximate)

- capture-gdi-tabpos.ps1 refinements: manual nudge parameter, single-page mode, multi-copy mode, proper text centering, automatic margin correction, tray-mirroring flags.

- Confirmed the correct rotation direction is per-device: 900 on the BP-71C65, 2700 on SHARP#1, opposite of each other.

- Fixed a font-size bug where printed text came out much smaller than intended on SHARP#1, traced to a hardcoded pixel size that only looked right at the BP-71C65's specific DPI.

## 7 August (high confidence)

- edit-tab-docx.ps1: edits a copy of the real template docx directly (position, rotation-safe text substitution) instead of redrawing it via raw GDI.

- print-tab-from-docx.ps1: silent, hidden Word automation that prints the edited docx, including sequential tab ranges (-Count) for a real 5-cut set loaded in physical order.

- print-mixed-test.ps1: the decisive BODY/TAB/BODY mixed-media test through Word's own print pipeline, not just raw GDI, confirming Word preserves per-page tray switching too.

- Several bug fixes surfaced only by running on the real machine: a PowerShell parameter-default timing issue, a missing .NET assembly reference, a false-negative match check, and an array-vs-hashtable splatting mistake that misdirected a parameter value.

- Added -Text to print custom labels instead of the bare tab number.

- This report.